# TRADEVO

# Phase 9 – Development Blueprint

Version 1.0

# 1. Purpose

This document defines the implementation strategy for Tradevo. It specifies the development order, project structure, milestones, and coding workflow to maximize efficiency and minimize rework.

# 2. Development Strategy

The project shall be developed using a Backend-First approach.

Development Order:

Planning
    ↓
Backend
    ↓
Database
    ↓
API Testing
    ↓
Frontend
    ↓
AI Integration
    ↓
Final Testing

Reason:

- Backend APIs become stable before frontend integration.

- Frontend developers can work independently using completed APIs.

- AI features can be integrated without restructuring the application.

# 3. Repository Structure

tradevo/

├── frontend/
├── backend/
├── ai/
├── database/
├── docs/
├── scripts/
├── assets/
├── docker/
├── .github/
└── README.md

# 4. Backend Development Order

### Stage 1

- Project Setup

- FastAPI Configuration

- PostgreSQL Connection

- Authentication

- JWT

- User Module

### Stage 2

- Company Module

- Market Module

- Holdings Module

- Portfolio Module

- Transaction Module

### Stage 3

- Learning Module

- Research Module

- Notification Module

### Stage 4

- AI Integration

- Runtime Feedback

- Investment DNA

- Decision Timeline

- AI Observations

# 5. Frontend Development Order

### Phase A

- Authentication

- Dashboard Layout

- Navigation

- Routing

### Phase B

- Market

- Company Screen

- Portfolio

- Transactions

### Phase C

- Learning Module

- Deep Research

- AI Assistant

### Phase D

- Profile

- Notifications

- Settings

- UI Refinements

# 6. AI Development Order

- Deep Research

- Runtime Feedback

- Investment DNA

- AI Observations

- Decision Timeline

- Learning Progress

- Smart Alerts

# 7. Git Workflow

Main Branches

main
develop

Feature Branch Format

feature/authentication
feature/dashboard
feature/research
feature/runtime-feedback

Bug Fix Format

fix/login
fix/chart

# 8. Coding Standards

Backend

- Follow PEP 8

- Type Hints

- Modular Architecture

Frontend

- TypeScript

- Functional Components

- Reusable Components

- Consistent Naming

General

- Meaningful Commit Messages

- Feature-based Organization

- Avoid Duplicate Logic

# 9. Milestones

| Milestone | Deliverable |
| --- | --- |
| M1 | Authentication System |
| M2 | Market & Company Module |
| M3 | Portfolio & Transactions |
| M4 | Learning Simulator |
| M5 | AI Research |
| M6 | Runtime Feedback |
| M7 | Dashboard Completion |
| M8 | Full Frontend Integration |
| M9 | Beta Version |

# 10. Daily Development Workflow

Choose Task
      ↓
Create Feature Branch
      ↓
Develop Feature
      ↓
Local Testing
      ↓
Commit Changes
      ↓
Merge into develop
      ↓
Repeat

# 11. Dependency Order

Authentication
      ↓
Users
      ↓
Companies
      ↓
Transactions
      ↓
Portfolio
      ↓
Learning
      ↓
Research
      ↓
AI Features
      ↓
Dashboard

Modules should be implemented in dependency order to avoid blocking later development.

# 12. Definition of Done

A feature is considered complete when:

- Backend API is implemented.

- Database integration is complete.

- Frontend screen is connected.

- Errors are handled gracefully.

- Code is committed and documented.

# 13. Deliverables

At the end of development planning, the project will have:

- Repository Structure

- Development Sequence

- Git Workflow

- Module Dependencies

- Milestone Plan

- Coding Standards

These serve as the implementation roadmap for the Tradevo project.

# End of Phase 9 – Development Blueprint